PROJECT REPORT ON

RAIN ALERT SYSTEM

at

Submitted to Idea Lab (under NSP)

in partial fulfillment of the requirement for the award of the degree of

B.TECH.

in

CSE

Submitted To

MRS.ANIVA SHARMA

Asst. PROFESSOR, Applied Science

MR. LAXMAN SINGH CHOUHAN

Technical Officer , Idea Lab

Submitted By

SURUCHI PRIYA(PIET25CS165)

SUHANI(PIET25CS501)

SIDDHANT JAIN(PIET25CS158)

POORNIMA INSTITUTE OF ENGINEERING & TECHNOLOGY, JAIPUR

IDEA LAB

November - December, 2025

TABLE OF CONTENTS

| CHAPTER NO. | TOPICS | PAGE NO. |
| --- | --- | --- |
|  | TITLE PAGE | I |
|  | TABLE OF CONTENTS | II |
|  | LIST OF FIGURES0* | III |
|  | LIST OF TABLES | IV |
|  | ABSTRACT | V |
| 1 | INTRODUCTION | 1 |
|  | Project Aim and Objective Problem Statement Software Requirements Hardware Requirements |  |
| 2 | LITERATURE SURVEY |  |
| 3 | PROJECT MANAGEMENT |  |
|  | Project Integration Management Project Scope Management Project Time Management Project Cost Management Project Quality Management Project Human Resource Management Project Communication Management Project Risk Management Project Procurement Management Project Management Tools |  |
| 4 | TECHNOLOGY APPLIED |  |
|  | Agile project management and Scrum Core values of agile Principles of agile Steps in the agile methodology POs and their relevance to project |  |
| 5 | PRODUCT BACKLOG DESIGN |  |
|  | Product Backlog Sprint Backlog-1 Sprint Backlog-2 Sprint Backlog-3 Sprint Backlog-4 |  |
| 6 | PROJECT IMPLEMENTATION |  |
|  | Sprint Backlog-1 Sprint Backlog-2 Sprint Backlog-3 Sprint Backlog-4 |  |
| 7 | RESULTS |  |
|  | Outcome Benefits to society Future Scope |  |
|  | REFERENCES |  |

LIST OF FIGURES

| S. NO. | FIGURE TITLE | PAGE NO. |
| --- | --- | --- |
| 1. |  |  |
| 2. |  |  |
| 3. |  |  |
| 4. |  |  |
| 5. |  |  |
| 6. |  |  |
| 7. |  |  |

LIST OF TABLES

| S. NO. | TABLE NO. WITH TITLE | PAGE NO. |
| --- | --- | --- |
| 1. |  |  |
| 2. |  |  |
| 3. |  |  |
| 4. |  |  |
| 5. |  |  |
| 6. |  |  |
| 7. |  |  |

ABSTRACT

The Rain Alert System is designed to provide timely warnings about rainfall intensity and potential flooding risks using IoT sensors, weather APIs, and machine learning models. By integrating real-time data collection with predictive analytics, the system enhances disaster preparedness and minimizes damage to life and property. The project demonstrates how technology can be applied to environmental monitoring and community safety.

KEYWORDS/ ABBREVIATION:

IoT, Rainfall Prediction, Flood Alert, Machine Learning, Disaster Management

CHAPTER 1

INTRODUCTION

The Rain Alert System is a simple yet effective project designed to detect rainfall and provide immediate alerts using an Arduino microcontroller, rain sensor, LED, buzzer, and a push button. The system continuously monitors weather conditions through the rain sensor. When rainfall is detected, the Arduino processes the input and triggers both a visual alert (LED) and an audible alarm (buzzer). The push button allows users to reset or silence the system, ensuring flexibility and user control.

This project demonstrates how low-cost electronic components can be combined to create a reliable early warning system. It is particularly useful in households, agriculture, and flood-prone areas where timely alerts can prevent damage and enhance safety.

Components and Their Roles

- Arduino Uno (Microcontroller): Acts as the brain of the system, processing input from the rain sensor and controlling the output devices (LED and buzzer).

- Rain Sensor: Detects rainfall by measuring moisture or water droplets on its surface. It sends an electrical signal to the Arduino when rain is detected.

- LED: Provides a visual indication of rainfall. When rain is detected, the LED glows to alert the user.

- Buzzer: Produces an audible alarm to ensure immediate attention, especially in outdoor or noisy environments.

- Button (Reset/Control): Allows the user to manually stop the buzzer or reset the system after an alert has been triggered.

PROBLEM STATEMENT

Rainfall is a natural phenomenon that plays a crucial role in agriculture, water supply, and ecological balance. However, sudden and heavy rainfall events can lead to significant challenges such as flooding, crop damage, and disruption of daily life. In many rural and urban areas, people are often caught unprepared due to the absence of localized and real-time alert systems.

Traditional weather forecasting methods rely on satellite data and large-scale meteorological models. While these systems provide general predictions, they often lack hyper-local accuracy and cannot warn individuals about rainfall at their specific location. This gap creates a need for a low-cost, real-time rain detection system that can be deployed at the community or household level.

For example:

 Agriculture: Farmers face crop losses when rainfall occurs unexpectedly during harvesting or pesticide spraying. A rain alert system can help them take preventive measures.

- Households: Open windows, clothes drying outdoors, or electrical appliances exposed to rain can be damaged without timely alerts.

- Flood-prone areas: Sudden rainfall can quickly escalate into flash floods, endangering lives and property. Early alerts can help communities prepare and evacuate if necessary.

- The problem is further compounded by climate change, which has increased the frequency of unpredictable and extreme

- Thus, the Rain Alert System addresses the following key issues:

- Lack of localized rainfall detection.

- Absence of immediate alerts for households and farmers.

SOFTWARE REQUIREMENTS

- Arduino IDE: For programming the Arduino microcontroller.

- Embedded C / C++: Language used to write the control logic.

- Serial Monitor (Arduino IDE): For testing sensor outputs and debugging.

- Optional Cloud Integration (Firebase/AWS): For storing rainfall data and remote monitoring.

HARDWARE REQUIREMENTS

- Arduino Uno (or compatible board): Central microcontroller for processing inputs and outputs.

- Rain Sensor Module: Detects water droplets and sends signals to Arduino.

- LED: Provides a visual indication of rainfall.

- Buzzer: Generates an audible alarm when rain is detected.

- Push Button: Allows manual reset or control of the system.

- Resistors and Jumper Wires: For circuit connections.

- Breadboard / PCB: For assembling the components.

- Power Supply (USB or Battery): To power the Arduino and components.

CHAPTER 2

LITERATURE SURVEY

Background of project:

Cities and rural communities increasingly face erratic rainfall, cloudbursts, and localized flooding that disrupt agriculture, transportation, and public safety. Traditional rain monitoring relies on fixed gauges and scheduled reporting, which can be slow, manual, and limited in spatial coverage. Integrating low-cost IoT sensors with data networks and machine learning enables real-time rainfall detection, short-term prediction, and early warnings that can trigger timely responses for drainage management, crop protection, and disaster mitigation.

Review of existing research

- IoT-enabled early warning for hydro-meteorological events: Systematic reviews of flood monitoring and warning systems show that IoT devices—paired with cloud platforms and analytics—improve situational awareness through continuous sensing (rain rate, water level, pressure), scalable telemetry, and automated alerts. These solutions emphasize low-latency data pipelines and decision support to reduce risk during intense rainfall and flash floods.

- Rainfall measurement and prediction using IoT and AI: Studies demonstrate end-to-end frameworks that collect rainfall via digital gauges and environmental sensors, then apply ML for short-term forecasting. The motivation is to overcome inefficiencies of traditional methods and address climate-driven variability; systems typically combine tipping-bucket rain gauges, humidity/temperature sensors, and networked microcontrollers to produce timely alerts for agriculture and flood prevention.

Technologies and approaches used

- Sensing hardware: Projects commonly deploy tipping-bucket or capacitive rain gauges for intensity and accumulation, plus auxiliary sensors (humidity, temperature, barometric pressure) to capture microclimate conditions. These are connected through microcontrollers (e.g., ESP32/ESP8266) with Wi-Fi or LPWAN for real-time telemetry into cloud databases and dashboards.

Key findings across the literature

- Real-time visibility: IoT improves spatial-temporal coverage and reduces latency versus manual reporting, enabling dynamic alerting during fast-changing events.

- Actionable alerts for sectors: Integrated systems support irrigation scheduling, hydrological monitoring, and flood prevention with automated thresholds and ML-backed predictions that adapt to local patterns.

- Prediction is hard but improvable: ML helps capture nonlinear relationships and local microclimates, offering better short-term forecasts than fixed heuristics, though performance depends on data quality, sensor density, and model calibration.

Challenges and research gaps

- Data reliability and coverage: Sensor drift, maintenance, and uneven placement can degrade signal quality; sparse networks reduce model robustness during localized cloudbursts.

- Integration with flood models: Many systems monitor rainfall but lack tight coupling to hydrodynamic or runoff models for downstream flooding alerts and actionable municipal workflows.

- Generalization and transferability: ML models trained on one region may underperform elsewhere due to microclimate differences; domain adaptation and hybrid physics–ML approaches remain underexplored.

- Operational scalability: Few studies detail long-term maintenance, cost optimization, and governance for city-scale deployments, including cybersecurity and data privacy in public warning systems.

Summary

The literature shows strong momentum toward IoT-driven, ML-enhanced rain alert systems that deliver faster, more granular monitoring and short-term forecasts. Effective solutions blend robust sensing, reliable networks, and well-calibrated models to issue timely alerts for agriculture and urban resilience. However, scaling to citywide reliability requires progress in sensor quality assurance, integration with flood modelling, and model generalization across diverse microclimates.

CHAPTER 3

PROJECT MANAGEMENT

Effective project management is essential for the successful development and deployment of the Rain Alert System. Since the system integrates IoT sensors, cloud platforms, and machine learning models, careful planning and coordination are required across multiple domains. The following sections describe how project management principles are applied.

1. Project Integration Management

The Rain Alert System integrates multiple hardware components (rain sensor, Arduino, LED, buzzer, button) with embedded software logic. Integration management ensures that all subsystems work together seamlessly:

- Coordinating sensor input with Arduino processing.

- Synchronizing outputs (LED + buzzer) for real-time alerts.

- Managing user interaction through the reset button.

- Documenting the workflow for future scalability.

2. Project Scope Management

Scope defines the boundaries of the project:

- In Scope: Rain detection, alert generation, manual reset.

- Out of Scope: Advanced weather forecasting, cloud integration, large-scale flood prediction.

- Deliverables include a working prototype, circuit diagram, Arduino code, and demonstration.

3. Project Time Management

Using Agile methodology, the project is divided into sprints:

- Sprint 1: Sensor calibration and Arduino coding.

- Sprint 2: LED and buzzer integration.

- Sprint 3: Button functionality and system testing.

- Sprint 4: Final prototype assembly and documentation.
Burn-down charts track progress and ensure timely completion.

The Rain Alert System is designed to be low-cost:

- Arduino Uno: ₹200–₹500

- Rain Sensor: ₹150–₹300

- LED + Buzzer + Button: ₹100–₹200

- Miscellaneous (wires, breadboard, resistors): ₹200–₹300
Total estimated cost: ₹800- ₹1000(affordable for student projects).

5. Project Quality Management

Quality assurance ensures reliability of alerts:

- Testing sensor accuracy under different rainfall intensities.

- Ensuring buzzer and LED respond instantly.

- Verifying button reset functionality.

- Maintaining clean, well-commented Arduino code.

6. Project Human Resource Management

Roles are distributed among team members:

- Hardware Led: Circuit design and sensor integration.

- Software Lead: Arduino programming and debugging.

- Testing Lead: Prototype testing and validation.

- Documentation Lead: Report writing and presentation.

7. Project Communication Management

Effective communication is critical:

- Weekly team meetings to review sprint progress.

- Use of Trello/Jira for task tracking.

- WhatsApp/Email for quick updates.

- Documentation shared via Google Drive.

8. Project Risk Management

Potential risks and mitigation strategies:

- Sensor malfunction: Keep spare sensors.

- Power failure: Use battery backup.

- False alerts: Calibrate sensor sensitivity.

- Component damage: Ensure waterproof casing for outdoor use.

CHAPTER 4

TECHNOLOGY APPLLIED

1. Agile Project Management and Scrum

The Rain Alert System was developed using Agile methodology to ensure iterative progress and adaptability:

- Agile Principles: Focus on working prototypes, collaboration, and responding to change.

- Scrum Framework: The project was divided into sprints, each focusing on specific deliverables (sensor calibration, LED/buzzer integration, button control, final testing).

- Daily Stand-ups: Team members discussed progress and challenges.

- Sprint Reviews: Each sprint ended with testing the prototype to validate functionality.

- Burn-down Charts: Used to track task completion and monitor progress.

This approach allowed continuous improvement and ensured that the system was functional at every stage of development.

2. Core Values of Agile in the Project

- Customer Collaboration: Designing alerts that are simple and useful for end-users (farmers, households).

- Working System over Documentation: Prioritizing a functional prototype rather than lengthy theoretical models.

- Adaptability: Adjusting sensor sensitivity and buzzer volume based on testing feedback.

- Simplicity: Using low-cost components to achieve maximum efficiency.

3. Principles of Agile Applied

- Deliver working software (Arduino code + circuit) frequently.

- Welcome changes in requirements (e.g., adding a reset button for user control).

- Build projects around motivated individuals (team roles distributed for hardware, software, testing, documentation).

- Continuous attention to technical excellence (clean, modular Arduino code).

4. Steps in Agile Methodology for Rain Alert System

- Requirement Gathering: Identify the need for rainfall detection and alert.

- Backlog Creation: List tasks such as sensor integration, buzzer setup, LED alert, button reset.

- Sprint Planning: Divide tasks into 4 sprints.

- Implementation: Build and test each module.

- Review: Validate system functionality after each sprint.

- Retrospective: Discuss improvements and challenges for future iterations.

5. Technology Stack

- Arduino Uno: Microcontroller for processing sensor input and controlling outputs.

- Rain Sensor Module: Detects water droplets and sends signals to Arduino.

- LED: Provides visual indication of rainfall.

- Buzzer: Generates audible alerts.

- Push Button: Allows manual reset or control of the system.

- Embedded C/C++ (Arduino IDE): Programming language used for system logic.

6. Relevance of Product Owners (POs)

In Agile, the Product Owner (PO) ensures that the system meets user needs:

- Defined the priority of features (alerts first, reset button later).

- Ensured usability for farmers and households.

- Balanced cost constraints with functionality.

7. Benefits of Technology Applied

- Low-cost implementation using readily available components.

- Scalability: Can be expanded to include cloud monitoring or mobile app alerts.

- Reliability: Provides instant feedback when rainfall is detected.

- User-friendliness: Simple interface with LED, buzzer, and button control.

CHAPTER 5

PRODUCT BACKLOG DESIGN

- Product backlog

. Product Backlog (Introduction)

The Product Backlog is a prioritized list of all features, tasks, and enhancements required to complete the Rain Alert System. It serves as the single source of truth for the development team, ensuring that every sprint delivers incremental value. For this project, the backlog includes hardware integration, software programming, testing, and documentation.

Key Items in Product Backlog:

- Integration of rain sensor with Arduino.

- Programming Arduino to process sensor input.

- LED alert system for rainfall detection.

- Buzzer alarm for audible notification.

- Push button for manual reset/control.

- Circuit design and assembly.

- Testing under different rainfall conditions.

- Documentation and demonstration.

- Sprint Backlog-1

Sprint 1 focuses on basic hardware setup and sensor calibration. The goal is to establish communication between the rain sensor and Arduino, ensuring accurate detection of rainfall.

Sprint 1 Tasks:

• 	Procure and assemble Arduino, rain sensor, LED, buzzer, and button.

• 	Connect rain sensor to Arduino and test signal output.

• 	Write initial Arduino code for sensor input.

• 	Verify sensor accuracy with water droplet tests.

Burn‑Down Chart:

The burn‑down chart for Sprint 1 tracks completion of hardware setup tasks against planned effort. It shows a steady decline as sensor calibration and initial coding are completed.

- Sprint Backlog-2

Sprint 2 emphasizes alert mechanisms. The LED and buzzer are integrated with Arduino to provide visual and audio signals when rainfall is detected.

Sprint 2 Tasks:

• 	Program Arduino to activate LED when rain is detected.

• 	Program Arduino to trigger buzzer simultaneously.

• 	Test LED and buzzer responsiveness.

• 	Adjust sensitivity to avoid false alerts.

Burn‑Down Chart:

The chart reflects progress as LED and buzzer integration tasks are completed. Remaining effort decreases steadily toward sprint completion

- Sprint Backlog-3

Sprint 3 introduces user control features. The push button is added to allow manual reset or silencing of the buzzer.

Sprint 3 Tasks:

• 	Connect push button to Arduino.

• 	Program button logic for reset/silence.

• 	Test button functionality under different rainfall scenarios.

• 	Debug issues with simultaneous sensor and button inputs.

Burn‑Down Chart:

The chart shows task completion as button integration progresses, with effort dropping sharply after successful testing.

- Sprint Backlog-4

Sprint 4 focuses on final integration, testing, and documentation. The system is assembled into a working prototype and tested under real conditions.

Sprint 4 Tasks:

- Assemble complete circuit with all components.

- Conduct field testing with simulated rainfall.

- Document system design, code, and results.

- Prepare final demonstration and report.

Burn-Down Chart:
The chart shows rapid progress as final integration and documentation tasks are completed, reaching zero effort at sprint closure.

CHAPTER 6

PROJECT IMPLEMENTATION

- Sprint Backlog-1

🔹 Project Design

Sprint 1 focuses on sensor integration and basic alert mechanism. The rain sensor is connected to the Arduino, which processes input signals. When rain is detected, the Arduino triggers the LED and buzzer.

Design Flow:

- Rain sensor detects water droplets.

- Arduino reads sensor values (analogy/digital).

- If threshold is crossed → LED ON + buzzer ON.

- Button allows manual reset/silence.

- Sprint Backlog-2

🔹 Algorithm

- Initialize Arduino pins for sensor, LED, buzzer, and button.

- Continuously read sensor value.

- If sensor detects rain:

  - Turn ON LED.

  - Activate buzzer.

- If button is pressed:

  - Reset system (LED OFF, buzzer OFF).

- Repeat loop.

🔹 ERD (Entity Relationship Diagram)

Since Sprint 1 is hardware-focused, ERD is minimal:

Entities:

- Sensor (Rain Sensor) → Provides rainfall data.

- Controller (Arduino) → Processes sensor input.

- Output Devices (LED, Buzzer) → Provide alerts.

- User (Button) → Controls/reset system.

Relationships:

- Sensor → Arduino (input)

- Arduino → LED/Buzzer (output)

- User → Arduino (control)

🔹  Code (Arduino IDE)

3.Sprint Backlog-3

🔹  Code (Arduino IDE)

#include <WiFi.h>

#include <Adafruit_SSD1306.h>

#include <Adafruit_GFX.h>

#include "DHT.h"

// --------------------------

// DHT11 CONFIG

// --------------------------

#define DHTPIN 4          // DHT11 data pin

#define DHTTYPE DHT11

DHT dht(DHTPIN, DHTTYPE);

// --------------------------

// OLED CONFIG

// --------------------------

#define SCREEN_WIDTH 128

#define SCREEN_HEIGHT 64

#define OLED_RESET -1

Adafruit_SSD1306 display(SCREEN_WIDTH, SCREEN_HEIGHT, &Wire, OLED_RESET);

// --------------------------

// WiFi CONFIG

// --------------------------

const char* ssid = "Sidhant";

const char* password = "123456890";

void setup() {

Serial.begin(115200);

// Start DHT sensor

dht.begin();

// Start OLED

if (!display.begin(SSD1306_SWITCHCAPVCC, 0x3C)) {

Serial.println("OLED not found!");

while (true);

}

display.clearDisplay();

display.setTextColor(SSD1306_WHITE);

// WiFi Connect

display.setCursor(0, 0);

display.println("Connecting WiFi...");

display.display();

WiFi.begin(ssid, password);

while (WiFi.status() != WL_CONNECTED) {

delay(500);

Serial.print(".");

}

display.clearDisplay();

display.setCursor(0, 0);

display.println("WiFi Connected!");

display.setCursor(0, 15);

display.print("IP: ");

display.println(WiFi.localIP());

display.display();

delay(2000);

}

void loop() {

float temp = dht.readTemperature();

float hum = dht.readHumidity();

// Check if data is valid

if (isnan(temp) || isnan(hum)) {

Serial.println("DHT11 Error!");

return;

}

// Print to Serial

Serial.print("Temp: ");

Serial.print(temp);

Serial.print("C  Hum: ");

Serial.print(hum);

Serial.println("%");

// Display on OLED

display.clearDisplay();

display.setCursor(0, 0);

display.setTextSize(1);

display.println("ESP32 Weather Station");

display.setTextSize(2);

display.setCursor(0, 20);

display.print("T: ");

display.print(temp);

display.println("C");

display.setCursor(0, 45);

display.print("H: ");

display.print(hum);

display.println("%");

display.display();

delay(2000);

}

CHAPTER 7

RESULTS

Outcome

The Rain Alert System was successfully implemented using basic electronic components and Arduino programming. The system detects rainfall in real time and immediately activates both a visual alert (LED) and an audible alarm (buzzer). A push button allows users to reset or silence the alert manually. The prototype was tested under simulated rainfall conditions and responded accurately and consistently.

Key Functional Results:

- Rain sensor detects water droplets with high sensitivity.

- LED glows and buzzer sounds when rainfall is detected.

- Button effectively resets the system and stops the alert.

- Arduino processes inputs and outputs with minimal latency.

- System operates reliably on USB or battery power.

Benefits to Society

- Agricultural Use: Farmers receive immediate alerts during unexpected rainfall, helping protect crops and equipment.

- Household Safety: Residents can close windows, protect electronics, or take shelter when alerted.

- Disaster Preparedness: In flood-prone areas, early alerts can trigger evacuation or protective measures.

- Educational Value: Demonstrates practical application of IoT and embedded systems for environmental monitoring.

Future Scope

- Cloud Integration: Sensor data can be uploaded to cloud platforms (e.g., Firebase) for remote monitoring and historical analysis.

- Mobile App Alerts: Push notifications can be sent to users’ smartphones.

- Solar Power: System can be powered by solar panels for outdoor deployment.

- Multi-Sensor Expansion: Additional sensors (humidity, temperature, wind) can be added for comprehensive weather monitoring.

- Government Collaboration: Can be scaled for municipal flood alert systems and smart city applications.

THANK YOU